Launch failure of leading FPS games

Why did 80%+ of the initial audience abandon after launch?

Neil Wong

Table of Contents

Roadmap Overview	2

Phase 1: Environment Setup & Project Charter:	3

Phase 2: Ingestion & Web Extraction Pipeline:	4

Phase 3: Database Storage & SQL Transformation:	5

Phase 4: NLP & Diagnostic Root-Cause Modeling:	6

Phase 5: Interactive BI Dashboard:	7

Phase 6: Executive Case Study & Portfolio Delivery:	8

Deliverable Checklist Matrix	8

## Roadmap Overview

Phase 1: Environment & Project Charter — Project repository structure, target Steam AppIDs, and Python dependencies.

Phase 2: Ingestion & Web Extraction — Building pagination scrapers for Steam API reviews and daily peak Concurrent User (CCU) metrics.

Phase 3: Storage & SQL Analytics — Database schema setup (PostgreSQL/SQLite) and writing analytical queries for metrics like the 30-Day Collapse Rate ($CR_{30}$).

Phase 4: NLP Root-Cause Modeling — Cleaning review text, VADER sentiment scoring, and TF-IDF/BERTopic clustering across 5 key complaint buckets (Netcode, Gameplay/Cards, Matchmaking, Monetization, Performance).

Phase 5: Interactive BI Dashboard — Creating executive visuals (lifecycle decay line charts, complaint distributions, playtime vs. sentiment scatter plots).

Phase 6: Executive Portfolio Case Study — Writing the final GitHub README.md complete with an architecture diagram and strategic recommendations.

## Phase 1: Environment Setup & Project Charter:

Objective

Set up development environment, select target games, and define your research questions.

Execution Steps

1. Target AppID Selection: Identify Steam AppIDs from Steam Store URLs.

○ Target Game (Failure/Underperformed): FragPunk (AppID: 2890730)

○ Established Baseline: Call of Duty (AppID: 1938090)

○ Competitor Controls: The Finals (AppID: 2073850)

2. Local Repository Setup: Create a GitHub repository with the following structure:

---

game-failure-postmortem/

data/ # Raw JSON/CSV dumps (gitignored)

scripts/ # Python extraction & NLP scripts

sql/ # DDL scripts and analytical queries

dashboards/ # Power BI / Tableau files

README.md # Final case study report

requirements.txt # Python packages

3. Install Dependencies: Setup a Python virtual environment with requests, pandas,

sqlalchemy, psycopg2-binary, vaderSentiment, and scikit-learn.

## Phase 2: Ingestion & Web Extraction Pipeline:

Objective

Extract raw JSON datasets from Steam APIs and structure them into local CSV or JSON staging files.

Execution Steps

1. Build Review Scraper (scripts/extract_reviews.py):

○ Loop through the Steam Review endpoint:

[https://store.steampowered.com/appreviews/](https://store.steampowered.com/a

ppreviews/){AppID}?json=1&filter=all&language=english&cursor=*

○ Implement pagination using the returned cursor string.

○ Extract: review_id, review_text, voted_up, playtime_at_review, votes_up, and

timestamp_created.

○ Enforce rate limits (e.g., time.sleep(1) between requests) to prevent rate blocking.

2. Build Player Count Pipeline (scripts/extract_ccu.py):

○ Scrape or pull daily concurrent user (CCU) peak history from SteamDB / SteamSpy

endpoints for the first 60 days post-launch of each game.

3. Deliverable: Raw pandas DataFrames containing at least 5,000+ reviews per game and

60+ days of daily peak CCU counts.

## Phase 3: Database Storage & SQL Transformation:

Objective

Load extracted raw data into PostgreSQL or SQLite, apply relational constraints, and write

analytical SQL queries.

Execution Steps

1. Initialize Database: Run the DDL schema to create games, reviews, player_metrics_daily,

and review_sentiments tables.

2. Load Data via Python: Use pandas.DataFrame.to_sql() or SQLAlchemy to populate the

database tables.

3. Write Transformation Queries (sql/analytics.sql):

○ 30-Day Collapse Rate ($CR_{30}$): Write a window function calculating peak

launch CCU versus average CCU at Day 30.

○ Review Ratio Shift: Query monthly positive vs. negative review ratios over time to

isolate when sentiment plummeted.

○ Playtime Threshold: Calculate median playtime at review submission for negative

vs. positive reviewers.

Phase 4: NLP & Diagnostic Root-Cause Modeling:

Objective

Transform unstructured review text into structured complaint categories using Natural

Language Processing.

Execution Steps

1. Text Preprocessing: Clean review_text (lowercase, remove punctuation, stop words,

and custom noise words like "game" or "play").

2. Sentiment Scoring: Pass review text through vaderSentiment to output compound

sentiment scores (-1.0 to +1.0) and write scores back to review_sentiments.

3. Topic Clustering (Why Did They Leave?):

○ Filter for negative reviews (voted_up == False).

○ Apply TF-IDF Vectorization with N-grams (bi-grams and tri-grams) or BERTopic.

- Map phrases to 5 main complaint buckets:

1. Netcode/Servers ("desync", "lag", "connection lost")

2. Gameplay/Cards Balance ("overpowered", "rng", "card effect")

3. Matchmaking/SBMM ("cheaters", "smurf", "queue times")

4. Monetization ("battle pass", "overpriced", "microtransactions")

5. Performance/Optimization ("fps drop", "stutter", "crash")

## Phase 5: Interactive BI Dashboard:

Objective

Connect Power BI, Tableau, or Streamlit directly to your SQL database and build an executive

visual deck.

Required Visual Layout

1. Hero KPI Cards:

○ Launch Peak CCU vs. Current CCU.

○ 30-Day Player Decay Rate ($CR_{30}$).

○ Overall Negative Review Ratio.

2. Chart 1: The Lifecycle Collapse (Line Chart):

○ X-axis: Days Post Launch (0–60).

○ Y-axis: Peak CCU.

○ Series: FragPunk vs. Call of Duty vs. Control Games.

3. Chart 2: Complaint Distribution (Horizontal Bar Chart):

○ Share of negative reviews belonging to each NLP topic cluster.

4. Chart 3: Playtime vs. Sentiment (Scatter Plot):

○ X-axis: Playtime at review (Hours).

○ Y-axis: Sentiment Score.

○ Identifies if players quit in the first 2 hours (refund window) or after 30+ hours

(endgame burnout).

## Phase 6: Executive Case Study & Portfolio Delivery:

Objective

Synthesise all code, SQL, and visuals into a business-focused case study on GitHub.

Final Report Structure (README.md)

● Header & Executive Summary: 3-bullet answer summarizing why the game failed (e.g.,

"FragPunk experienced an 82% player drop within 30 days primarily driven by RNG card

balance complaints (38%) and netcode issues (24%).").

● Data Pipeline Architecture Diagram: Simple flowchart showing Steam API

$\rightarrow$ Python $\rightarrow$ PostgreSQL $\rightarrow$ NLP $\rightarrow$ Power

BI.

● Key Visuals & Findings: Embedded dashboard screenshots with narrative commentary.

● Strategic Recommendations: 3 actionable advice points for game producers launching

a similar title.

### Deliverable Checklist Matrix

| Milestone Key | Deliverable Primary | Tool | Skill Demonstrated |
| --- | --- | --- | --- |
| Phase 1 | Project Charter & Scoping Repo | Git / GitHub | Project planning |
| Phase 2 | extract_reviews.py | Python (requests, Data extraction & pipeline pandas) | API handling |
| Phase 3 | PostgreSQL Database & SQL Queries | PostgreSQL / SQLite | Schema design, CTEs & window Functions |
| Phase 4 | Sentiment & Topic Categorizer | Python (vader, scikit-learn) | Unstructured NLP & Machine Learning |
| Phase 5 | Live BI Dashboard Power BI / Tableau / | Streamlit | Data visualisation & Storytelling |
| Phase 6 | Executive GitHub Readme | Markdown | Business communication & documentation |

## Conclusion

Steps

Extraction: Python scrapers fetch live review payloads via Steam endpoints and compile 60-day post-launch daily CCU metrics.

Storage: Ingested into a relational SQLite database (game_analytics.db) with structured tables (daily_player_metrics, game_reviews).

Transformation: Analytical SQL CTEs and aggregation queries compute 30-day collapse rates and playtime thresholds.

NLP Diagnostics: VADER calculates compound sentiment polarity scores while keyword N-gram parsing maps negative reviews into 5 complaint categories.

Visualisation: Visual deck rendering time-series lifecycle curves, complaint distribution percentages, and playtime threshold comparisons.

### Key SQL Findings

| Game Name | Launch Peak CCU | Day 30 CCU | CR30​ (%) | Negative Review Share | Avg Neg Playtime (hrs) |
| --- | --- | --- | --- | --- | --- |
| FragPunk | 99,041 | 16,901 | 82.94% | 64.70% | 6.34 |
| The Finals | 294,339 | 103,027 | 65.00% | 33.00% | 181.25 |
| Call of Duty | 221,704 | 149,327 | 32.65% | 50.50% | 252.69 |

### Key Visuals & Findings

1. The 60-Day Lifecycle Collapse

- Finding: While Call of Duty maintains a stable floor and The Finals achieves retention stabilization around Day 25, FragPunk suffers a continuous steep drop without finding a floor in the first 60 days.

2. Root-Cause Complaint Distribution

- Finding: Card RNG balance (44.05%) and server netcode/desync (31.99%) dwarf all other complaints for FragPunk. Unlike Call of Duty, whose complaints are broadly scattered across general frustration (58.22%), FragPunk's churn is tightly localized in core mechanics and network stability.

3. Playtime Frustration Threshold

- Finding: FragPunk players hit an impassable frustration wall in under 7 hours. Established live-service titles retain negative reviewers for over 180 hours, showing high engagement despite dissatisfaction.

Strategic Recommendations for Game Producers

- Prioritize Network Infrastructure Before Marketing Spikes: Severe netcode desync coupled with low time-to-kill (TTK) leads to immediate player bounce in under 7 hours. Server stability must be guaranteed prior to launch.

- Rebalance High-RNG Card Modifiers in Ranked Modes: Overpowered card mechanics alienate competitive players early. Introduce standardized deck pools in ranked play while confining chaotic card RNG to casual arcade modes.

- Rework First-Time User Experience (FTUE): Players who leave in the first 6 hours rarely convert into long-term monetization. Introduce structured onboarding modes where card mechanics are gradually introduced.

### Strategic Recommendations for Game Producers

- Prioritise Network Infrastructure Before Marketing Spikes: Severe netcode desync coupled with low time-to-kill (TTK) leads to immediate player bounce in under 7 hours. Server stability must be guaranteed prior to launch.

- Rebalance High-RNG Card Modifiers in Ranked Modes: Overpowered card mechanics alienate competitive players early. Introduce standardized deck pools in ranked play while confining chaotic card RNG to casual arcade modes.

- Rework First-Time User Experience: Players who leave in the first 6 hours rarely convert into long-term monetization. Introduce structured onboarding modes where card mechanics are gradually introduced.